# Hyperion Term 1 – Pre-Robot Deadlines

| Software- All Code Completed | Week 3 | ☐ |
| --- | --- | --- |
| Electrical – Main PCB Designed | Week 3 | ☐ |
| Software – Doc Strings Completed/Reviewed | Week 4 | ☐ |
| Hardware – Design Completed | Week 4 | ☐ |
| Electrical – LSB Design Completed | Week 4 | ☐ |
| Hardware - All Parts Printed & Finalised | Week 6 | ☐ |
| Software – Flowcharts all Completed | Week 7 | ☐ |
| Electrical – Main PCB Soldered | Week 7 | ☐ |
| Electrical – LSB PCB Soldered | Week 8 | ☐ |